Mid-Report MauiScreenTime

To summarise activities to date, we have designed and developed the full minimum viable product, and it is now available to our participant testers for internal testing on the Google Play store!

Engineering the the application has involved moving through a number of releases, the first being around researching and applying a GDPR compliant policy and application architecture, where we handle and dispose of user data securely, ethically and legally. Basic data collection from the device was also implemented at this stage.

In Release #2, we designed and user-tested a user interface (UI) for the front of our app, using Jisc survey software to create a study and gather qualitative and quantitative feedback from our focus group.  Alongside this we began to develop the logic to calculate the CO2e of the screen time data collected in-app, preparing it for the incentive-driven goal milestones.

Here is a link to the visual prototype: https://www.figma.com/make/OFsY9Ke4LuqCvEpe2xOT2s/MAUI-ST-Prototype?p=f&t=F9usOBqKZkd8X2Um-0&fullscreen=1

In Release #3 we completed the CO2e calculations and “Tree planting” portion of our app logic, where users can track their screen time reduction as progress towards trees planted.

Desi has coordinated with Neil Cleland of UHI Inverness for us to combine efforts and has enlisted Forestry and Conservation students as beta testers for the app over a period of 14 days, after which the total amount of “trees” accumulated by participants will be totalled and that amount of saplings will be planted at the next tree planting event.

Lauren will travel to Inverness first to introduce the application and how it works to students participating in the study, and once more when the study is completed to collect data for how many trees will be planted and also to collect feedback on the user experience of the application.

Spending to date is still under the first instalment as the lions share of the funding is required for the tree planting operations.

Development is going very well and we are consistently meeting deadlines with quality work. Collaboration with the Forestry portion of the project is also very promising and appears enthusiastic.

Challenges faced have been mostly in integrating difficult technical features to the application, and have largely been overcome due to the development team exercising ability and good-faith.